## Slide 1: Agile Development and Scrum Methodology

## Slide 2: Overview
Discuss Agile and Scrum
What it is
Benefits
Negatives
Let’s look at IAB data

## Slide 3: Agile software development
Evolution of the waterfall:
First get requirements
Develop
Then release
Benefits:
Actions happen in lockstep
Steps can be “completed” before the next step
Negatives:
If the things on the ground change, you can’t adapt. (e.g. mobile devices become important)

## Slide 4: Agile
Tight iteration of design, build, test, release
Adapt all the time
Small teams, short duration
http://agilemanifesto.org
Benefits
Continuous improvement
Change quickly to change
Constant feedback
Negatives
Constantly testing ideas
Hard to scale
Hard to conform to standards

## Slide 5: Scrum
Method (one of several) to implement agile
Team makeup
Product manager - represents the customer/owner
Scrum master - manages the scrum team
Protects the team from distractions
Organizes the scrum board
Ensures everyone is working at optimal efficiency
Scrum team - small team with expertise
User Studies - executes the evaluation
Everyone knows their jobs
Everyone codes, everyone talks to users, everyone participates in evaluation

## Slide 6: Sprint
A block of time
2 weeks to 1 month
Don’t change sprint goals
You will do one week sprints
Start of sprint - sprint plan
Daily scrum meetings
What did you work on yesterday?
What are you working on now?
Is anything blocking you?
End of sprint
Retrospective (Lead: SM)
Test/Build/Release (Lead: SM)
Show customer latest designs, build, etc. (Lead: PM, US)

## Slide 7
Plan
Plan
Plan
Plan
Retro
Retro
Retro
Retro
Standup
Standup
Standup
Standup
Standup
Standup
Standup
Standup
Standup
Standup
Standup
Standup
Demo
Demo

## Slide 8: Planning
Break up tasks into epics, stories, tasks, and subtasks
Epics - large goals
Address a user need
Stories - As a X, I want to do Y to Z.
Tasks - things that will need to be developed to realize stories
Sub-tasks - breaking down tasks into smaller sized chunks
Planning poker
Points
Let’s go through an exercise: I want to address the issue of getting the best deal when shopping on the internet.

## Slide 9: Planning
I want to address the issue of getting the best deal when shopping on the internet.
Epics - large goals
Address a user need
Stories - As a X, I want to do Y to Z.
Tasks

## Slide 10: Standup
Daily scrum meetings
What did you work on yesterday?
What are you working on now?
Is anything blocking you?
Let’s Roleplay

## Slide 11: Retrospective
What worked well
What didn’t work well
What did we want to work on this week
Code review
PM and US show latest draft to customers

## Slide 12: Minimal Viable Product
When developing a solution to a task, consider it a hypothesis.
Develop the minimal viable product to evaluate the hypothesis

## Slide 13: Agile/Scrum
Breakdown goals for targets months away
Identify realistic capacity
Identify if you are on pace to achieve goals
Plan for the interdisciplinary teams
Negatives
More overhead, but i think more efficient
Better planning, less stress
Good Agile management systems: Trello, Jira
Agile for life
https://www.youtube.com/watch?v=J6oMG7u9HGE